# Online Setup — Print Checklist

Falcon Resort & Spanish Fiesta Resort — falcon-spanish.com

Full guide with explanations: online_setup.md

Complete phases in order. Do not cancel Tera-Byte until Phase 7 is fully checked off.

Use one dedicated business Gmail for everything — GBP, Search Console, Analytics, Cloudflare.

PHASE 1 — Back Up Email Before Anything Else

- Install Thunderbird, add Tera-Byte IMAP account, let it fully sync

- Confirm synced: Inbox, Sent, custom folders, archived mail, attachments

- Note current Tera-Byte nameservers, IMAP/SMTP settings, and mailbox passwords

- Download a local copy of the old Tera-Byte website files

PHASE 1b — Dry Run on a Test Domain First

Use a spare domain from Porkbun. Complete Phases 2–5 on it before touching falcon-spanish.com.

- Pick a test domain from Porkbun

- Run Phases 2–5 on test domain

- Confirm: site loads · email sends/receives · mail-tester.com 9+/10 · no spam issues

- Once confirmed, repeat for falcon-spanish.com (Phases 2–5 again, then Phase 6)

PHASE 2 — DNS & Hosting

2a — Cloudflare

- Create account at dash.cloudflare.com

- Add domain — Cloudflare auto-imports DNS records (do not delete anything yet)

- Copy the two Cloudflare nameservers

2b — Update Nameservers at Tera-Byte

- Domains → Manage Domain → Nameservers → replace with Cloudflare nameservers

- Wait for propagation (5 min – 24h)

- Confirm old site and old email still work

2c — Deploy Website to Cloudflare Pages

- Push fs-website repo to GitHub

- Cloudflare dashboard: Pages → Create project → Connect to GitHub → select fs-website

- Build settings: Framework: SvelteKit · Command: pnpm build · Output: build

- Deploy — confirm preview URL works

- Add custom domain falcon-spanish.com in Pages settings

- Confirm live site at https://falcon-spanish.com

PHASE 3 — Email

3a — Cloudflare Email Routing

- Cloudflare dashboard: Email → Email Routing → Enable

- Add rule: j@falcon-spanish.com → (your Gmail)

- Add catch-all: any @falcon-spanish.com → (your Gmail)

- Cloudflare adds MX records automatically — delete old Tera-Byte MX records if leftover

- Send test to j@falcon-spanish.com — confirm it arrives in Gmail

3b — Gmail Send As

- Gmail: Settings → Accounts → Send mail as → Add another email address

- Add j@falcon-spanish.com — Gmail sends a verification email

- Verification email arrives in Gmail via Cloudflare routing — click the link

- Set j@falcon-spanish.com as default send address

- Send a test — confirm recipient sees j@falcon-spanish.com as sender

3c — Migrate Old Email

- Gmail: Settings → Accounts → Check mail from other accounts → Add mail account

- Enter j@falcon-spanish.com with Tera-Byte IMAP credentials

- Gmail imports old mail — verify Inbox, Sent, folders, attachments

- Keep Thunderbird backup until fully verified

3d — SPF / DKIM / DMARC

- Add SPF TXT record in Cloudflare DNS: v=spf1 include:_spf.google.com ~all

- Add DMARC TXT record — Host: _dmarc · Value: v=DMARC1; p=none;

- Run mail-tester.com — aim for 9+/10

- Send test emails to Gmail, Outlook, iCloud, Yahoo — confirm not landing in spam

PHASE 4 — Google Business Profiles

See GBP-GUIDE-PRINT.md for all field values and photo instructions.

- Search Maps for existing listings first — claim if found, create only if not

- Create / claim Falcon Resort GBP — website: https://falcon-spanish.com/falcon

- Create / claim Spanish Fiesta Resort GBP — website: https://falcon-spanish.com/spanish

- Fill all fields, attributes, descriptions for both profiles

- Upload 10+ photos per profile

- Submit verification request (postcard: 5–14 days)

- Once verified: enable messaging in Google Business app

- Get embed URLs from Maps → update src/lib/config.ts → push to GitHub

PHASE 5 — Google Search Console

- Go to search.google.com/search-console

- Add property: falcon-spanish.com

- Verify via Cloudflare DNS TXT record

- Submit sitemap: https://falcon-spanish.com/sitemap.xml

- Request indexing on homepage manually

PHASE 6 — Domain Transfer to Porkbun

Only after site and email are confirmed working on falcon-spanish.com.

- In Tera-Byte: disable domain lock → get EPP/auth code

- In Porkbun: Transfer Domain → enter falcon-spanish.com and auth code → pay fee (~$10–15 USD)

- Transfer takes 5–7 days — site and email stay up throughout

- Confirm transfer complete in Porkbun dashboard

PHASE 7 — Cancel Tera-Byte

Only cancel after ALL of these are confirmed:

- Website live on Cloudflare Pages

- Email working — send and receive

- SPF / DMARC configured

- mail-tester.com 9+/10

- Old email migrated and verified in Gmail

- Thunderbird local backup confirmed

- Domain transferred to Porkbun

PHASE 8 — After Launch

- List on TripAdvisor — both properties

- List on Tourism BC / Hello BC (hellobc.com)

- Email Destination Osoyoos (destinationosoyoos.com) to get listed

- Start asking guests for Google reviews at checkout

- Add new photos to GBP every 2–4 weeks during season

- Post a Google Post monthly

Config Values Still Needed

| Item | File | Status |
| --- | --- | --- |
| properties.falcon.mapEmbedUrl | src/lib/config.ts | Update after Falcon GBP verified |
| properties.spanish.mapEmbedUrl | src/lib/config.ts | Update after Spanish GBP verified |
| site.mapEmbedUrl | src/lib/config.ts | Zoomed-out dual-property embed |
| Hero / gallery images | src/lib/assets/images/ | Replace placeholders with real photos |
| CTA background images | src/lib/assets/images/ | Replace cta-bg.jpg per property folder |
| Logo / favicon | static/ | ✅ Ready |

# GBP Setup — Print Reference

Falcon Resort & Spanish Fiesta Resort

Full guide with explanations: GBP-GUIDE.md

Step 1 — Check for Existing Listings First

Search Google Maps for "Falcon Resort Osoyoos" and "Spanish Fiesta Resort Osoyoos" before creating anything.

- Listing exists → click "Claim this business" (do NOT create a new one — duplicates split reviews and can trigger suspension)

- No listing → go to business.google.com → Add your business

Sign in with your dedicated business Gmail. Use the same account for both properties, GBP, Search Console, and Analytics.

Step 2 — Profile Fields

| Field | Falcon Resort | Spanish Fiesta Resort |
| --- | --- | --- |
| Business Name | Falcon Resort | Spanish Fiesta Resort |
| Primary Category | Motel | Motel |
| Additional Categories | Resort hotel, Vacation rental, Hotel | Resort hotel, Vacation rental, Hotel |
| Address | 7106 Main Street, Osoyoos, BC V0H 1V3 | 7104 Main Street, Osoyoos, BC V0H 1V3 |
| Phone | (250) 495-7544 | (250) 495-6833 |
| Website | https://falcon-spanish.com/falcon | https://falcon-spanish.com/spanish |
| Hours | Seasonal — May–Sep daily, Oct–Apr: Temporarily closed | Same |

Short Descriptions

Falcon:

Lakeside motel on Osoyoos Lake. Private sandy beach, outdoor pool, hot tub. Right on Main Street.

Spanish Fiesta:

Lakeside motel on Osoyoos Lake. Private sandy beach, outdoor pool, hot tub. Right on Main Street in Osoyoos.

Long Descriptions (copy-paste exactly)

Falcon:

Falcon Resort is a lakeside motel located right on the shores of Osoyoos Lake in Osoyoos, BC —

Canada's warmest freshwater lake and sunniest valley. We offer clean, air-conditioned motel rooms

steps from a private sandy beach with a safe, shallow entry ideal for families. Our outdoor pool

and hot tub are available to all guests. We're right on Main Street in downtown Osoyoos, within

walking distance of restaurants, shops, the marina, and the Saturday Farmers' Market.

Adjacent to our sister property, Spanish Fiesta Resort, both motels are operated from a shared

office. We can place you in whichever property has availability — so call us and we'll find you

the best room.

Spanish Fiesta:

Spanish Fiesta Resort is a lakeside motel on the shores of Osoyoos Lake in Osoyoos, BC — Canada's

warmest freshwater lake and sunniest valley. We offer comfortable, air-conditioned motel rooms steps

from a private sandy beach with a shallow, sandy entry safe for all ages. Our outdoor pool and hot

tub are open to all guests, and our BBQ and picnic areas make evenings easy.

We're right on Main Street in Osoyoos, within walking distance of restaurants, the marina, shops,

and the Saturday Farmers' Market. Adjacent to our sister property, Falcon Resort, both motels share

one office — call us and we'll find the best available room across both properties.

Step 3 — Attributes

Select all that are true on each profile:

Amenities:

- Air-conditioned

- Pool

- Hot tub

- Beach access

- BBQ facilities

- Free parking

- Free Wi-Fi

- Outdoor seating / Patio area

Accessibility:

- Wheelchair-accessible entrance

- Wheelchair-accessible parking

Highlights:

- Family-friendly

- Pet-friendly (add policy if yes)

Step 4 — Photos

Upload at least 10 per profile. Priority order:

| Category | What to shoot |
| --- | --- |
| Cover photo | Wide exterior or lake/beach shot — sunny day, 1200 × 900 px min |
| Logo | Use falcon-icon.png / spanish-icon.png — already square, do not use the full logo with text |
| Exterior | Building front, sign, entrance, parking |
| Rooms | Beds made, bathroom, any amenities |
| Common areas | Pool, hot tub, BBQ, picnic tables |
| Beach / Outdoors | Beach, lake view, shoreline |

Step 5 — After Verification (postcard takes 5–14 days)

- Submit sitemap: search.google.com/search-console → Sitemaps → https://falcon-spanish.com/sitemap.xml

- Get map embed URLs: Maps → Share → Embed a map → copy the src="..." URL → paste into src/lib/config.ts (properties.falcon.mapEmbedUrl, properties.spanish.mapEmbedUrl, site.mapEmbedUrl)

- Enable messaging in the Google Business app

- Get review links: GBP Manager → "Get more reviews" → save both short links

- Print review QR cards for front desk

Step 6 — Reviews (ongoing)

Goal: 20+ per property by end of first season.

Desk script: "If you have a moment, a Google review would really help us — here's the link."

Responding:

- Positive → thank them, mention a specific detail

- Negative → acknowledge, offer to resolve offline ("Call us at [number]")

- Never argue publicly

Step 7 — Directory Listings (NAP must match site exactly)

| Directory | URL |
| --- | --- |
| TripAdvisor | tripadvisor.ca |
| Tourism BC | hellobc.com |
| Destination Osoyoos | destinationosoyoos.com |
| Yellow Pages CA | yellowpages.ca |
| Yelp | yelp.ca |
| Okanagan Tourism | ok.bc.ca |

NAP Reference

|  | Falcon Resort | Spanish Fiesta Resort |
| --- | --- | --- |
| Name | Falcon Resort | Spanish Fiesta Resort |
| Address | 7106 Main Street, Osoyoos, BC V0H 1V3 | 7104 Main Street, Osoyoos, BC V0H 1V3 |
| Phone | (250) 495-7544 | (250) 495-6833 |
| Website | falcon-spanish.com/falcon | falcon-spanish.com/spanish |

NAP on the website is auto-generated from src/lib/config.ts — update there if anything changes.

Ongoing — Monthly Tasks

| Task | Frequency |
| --- | --- |
| Add new photos | Every 2–4 weeks during season |
| Post a Google Post | Monthly |
| Respond to reviews | Within 48 hours |
| Update seasonal hours | Start/end of season |
| Check for fake edits | Weekly during busy season |